# Tiktok Project Proposal

## Overview:

This project aims to develop a machine learning model to classify user interaction data on TikTok as either claims or opinions, helping to prioritize and streamline the moderation process.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Write a project proposal Plan | - Global-level project document | Mary Joanna Rodgers - Project Management Officer |
| 1a | Establish structure for project workflow (PACE) Plan | - Project workflow document | Rosie Mae Bradshaw - Data Science Manager |
| 2 | Begin exploring the data Analyze | - Data files ready for EDA | Orion Rainier - Data Scientist |
| 2a | Data exploration and cleaning Analyze | - Cleaned dataset | Orion Rainier - Data Scientist |
| 3 | Compute descriptive statistics Analyze and Construct | - EDA report | Willow Jaffey - Data Science Lead |
| 3a | Visualization building Construct and Execute | - Tableau dashboard/visualizations | Orion Rainier - Data Scientist |
| 4 | Conduct hypothesis testing Analyze | - Analysis of testing results between two important variables | Willow Jaffey - Data Science Lead |
| 4a | Compile summary information about the data Analyze and Construct | - Summary report | Willow Jaffey - Data Science Lead |
| 5 | Build a regression model Construct and Analyze | - Regression model | Willow Jaffey - Data Science Lead |
| 5a | Evaluate the model Construct | - Determine the success of the model | Willow Jaffey - Data Science Lead |
| 6 | Build a machine learning model Construct | - Final model | Willow Jaffey - Data Science Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Mary Joanna Rodgers - Project Management Officer, Margery Adebowale - Finance Lead, Americas, Maika Abadi - Operations Lead |